SL1M-JAX

Development plan for a modern differentiable radio-interferometric sky–instrument model

Review draft • 16 August 2026

Proposed direction Rebuild the 2022 SL1MML concept in JAX as a small, testable scientific-computing system: a telescope-neutral visibility data layer, a differentiable physical measurement equation, explicit sparse/multiscale sky representations, trainable but strongly regularised instrument models, and structured held-out visibility prediction as the main model-selection criterion.

# 1. What is being preserved from SL1M and SL1MML

The aim is not to port either repository line-for-line. The valuable asset is the modelling philosophy: predict the measured complex visibilities directly from an explicit sky and instrument model, and judge the quality of the latent sky by how well it predicts measurements.

Direct evaluation of the radio-interferometric measurement equation rather than treating imaging as an image-to-image problem.

Sparse sky regularisation: SL1M used L1 minimisation; SL1MML placed an L1 penalty directly on trainable sky amplitudes.

Non-coplanar geometry through the w-term in the forward model.

Analytic non-pixel sky representations, especially Gaussian components, as a route to adaptive multiscale imaging.

Calibration as part of the model, not merely a preprocessing step: SL1MML already represented antenna gains as functions of antenna, frequency channel and time.

Validation in visibility space, extended in the new system to deliberately structured holdouts.

# 2. Design principles for SL1M-JAX

| Principle | Implication |
| --- | --- |
| Physics first | The forward operator should remain recognisably the RIME/visibility equation. Neural components are introduced only where they add clear value. |
| Autodiff instead of hand-written adjoints | JAX should differentiate the forward model, removing most of the explicit M†/gradient CUDA machinery used by SL1M. |
| Simple data boundary | CASA/MeasurementSet complexity ends at ingestion. The modelling layer consumes a documented array dataset with no CASA objects. |
| Model in measurement space | The objective is visibility likelihood / weighted residual, not image-domain resemblance. |
| Structured regularisation | Sparsity, spatial smoothness, gain smoothness, spectral smoothness and temporal smoothness are explicit, separately tunable priors. |
| Predictive validation | Model complexity is selected using held-out visibilities, with blocked splits designed to expose overfitting of the sky or calibration model. |
| Progressive complexity | Prove each stage against synthetic truth and a small real dataset before adding adaptive bases, time dependence or learned priors. |

# 3. Proposed technical architecture

Keep four layers deliberately separate:

1. Archive / ingestion: MeasurementSet or legacy archive product → selected, calibrated or raw visibility dataset.

2. Canonical visibility dataset: Telescope-neutral arrays for uvw, time, frequency, antennas, visibility, weight, flag, field/scan metadata and phase centre.

3. Differentiable scientific model: JAX forward model for sky → visibility → instrument response, plus regularisers.

4. Experiment / validation layer: Dataset splits, hyperparameter search, diagnostics, comparison with conventional imaging, and reproducible reports.

### Recommended initial stack:

JAX + jax.numpy for the forward model, autodiff, JIT and vectorisation.

Optax for optimisers and learning-rate schedules.

python-casacore as the lowest-level robust MeasurementSet reader; evaluate XRADIO/xarray as a higher-level ingestion/metadata layer.

xarray + Zarr as the canonical visibility representation unless benchmarking shows a simpler array store is preferable.

pytest plus numerical gradient tests and synthetic visibility fixtures.

No Flax/large neural-network framework initially; add Equinox/Flax only if a genuine learned module appears.

# 4. Old-to-new component map

| Legacy element | SL1M-JAX equivalent | Decision |
| --- | --- | --- |
| SL1M CUDA measurement kernels | Pure JAX forward functions, `jit` + vectorisation; custom kernel only after profiling | Keep mathematics; replace engineering |
| Explicit conjugate-transpose kernels / FISTA gradient machinery | `jax.value_and_grad`, with optional custom VJP only if necessary | Drop initially |
| `DeltaPixelImageLayer` | `predict_delta_sky(params, uvw, freq)` | Reproduce first as regression baseline |
| Gaussian pixel kernels | `predict_gaussian_sky(components, uvw, freq)` | High-priority second representation |
| Keras `ChannelAmpPhaseCalibrationLayer` | `apply_gains(vis, gain_params, ant1, ant2, freq, time)` | Reimplement transparently |
| Cross-channel/time interpolation | Spline or grid-interpolated gain field with smoothness priors | Start with same behaviour, then simplify/improve |
| Keras `add_loss()` regularisers | Explicit loss terms returned by `loss_fn` | Make every prior visible and logged |
| TFRecord visibility dump | Versioned xarray/Zarr visibility dataset | Replace |
| `fit()` validation split | Named split strategies + held-out predictive metrics | Major extension |

# 5. Development phases

## Phase 0 — Forensic specification and test vectors

Freeze the important behaviour of the two existing repositories before rewriting anything.

Document the exact delta-pixel and Gaussian forward equations used in SL1M, including narrow- and wide-field approximations.

Document the SL1MML feature schema, units, polarisation conventions, gain convention and existing regularisers.

Extract a small deterministic set of uvw points, sky components and gains; save expected complex visibilities from the old implementation where practical.

Identify degeneracies and gauge choices already present (for example, the reference antenna / real gain convention).

Deliverable: `legacy_spec.md` plus compact numerical fixtures.

## Phase 1 — Visibility ingestion and canonical dataset

Make archive handling boring before doing new modelling.

Implement MeasurementSet reader using python-casacore; optionally place XRADIO/xarray above it if it reduces metadata handling without obscuring the data.

Export DATA and/or CORRECTED_DATA together with UVW, TIME, ANTENNA1/2, frequency, weights and flags.

Retain flags rather than physically dropping rows; allow the loss to mask them.

Version the canonical schema and record provenance: archive identifier, MS column used, selections, averaging, flag state and phase centre.

Create CLI equivalent of `visdump input.ms --field ... --datacolumn CORRECTED_DATA --output target.zarr`.

Deliverable: one synthetic and one small real VLA dataset readable without CASA.

## Phase 2 — JAX delta-pixel regression baseline

Reproduce the 2022 TensorFlow sky model as closely as possible before improving it.

Implement full direct non-FFT delta-pixel forward model including w-term and 1/n factor as appropriate to the legacy formulation.

Implement weighted complex visibility loss plus positivity and L1 regularisation.

Verify JAX gradients numerically with finite differences on small cases.

Compare predicted visibilities against legacy fixtures and, where possible, against CASA model visibilities.

Benchmark eager vs JIT vs batched evaluation; establish memory/performance curves in Nvis × Ncomponents.

Deliverable: static-sky reconstruction of synthetic data and one small calibrated VLA target.

## Phase 3 — Gaussian and adaptive multiscale sky

Recover the most distinctive SL1M idea and make the basis itself optimisable.

Implement circular Gaussian components, then elliptical Gaussians with analytic visibility transforms.

Allow autodiff with respect to amplitude, position, scale, axial ratio/orientation where well-conditioned.

Compare fixed grid delta pixels vs fixed multiscale Gaussians vs optimisable Gaussians using held-out visibility loss.

Prototype hierarchical refinement: split a broad component/cell only when additional complexity improves held-out prediction.

Investigate a HEALPix-like quadtree/hierarchical sky index for wide-field work; do not commit to literal HEALPix until the field-of-view use case demands spherical geometry.

Deliverable: multiscale reconstruction experiment on a source with compact + extended emission.

## Phase 4 — Differentiable calibration

Reintroduce the SL1MML instrument model in a more explicit and testable form.

Start with per-antenna complex gains for a single channel/time interval and a fixed reference-antenna gauge.

Extend to smooth gain functions of time and frequency using a low-dimensional grid/spline representation.

Add explicit temporal and spectral regularisation, reproducing the spirit of the 2022 cross-channel/time layer.

Run controlled synthetic experiments with known gain drift to measure sky/instrument leakage.

Compare alternating optimisation (sky then gains) with simultaneous optimisation.

Deliverable: recovery of known synthetic gains and stable reconstruction of a real pre-calibrated dataset with small injected calibration errors.

## Phase 5 — Structured predictive cross-validation

Make validation a scientific part of the method, not a generic random train/validation split.

Implement split strategies: random visibility, uv-cell, baseline, antenna-pair, contiguous time block, frequency block and combinations.

Use held-out weighted visibility likelihood/MSE to tune L1 strength, spatial complexity, gain smoothness and gain-model capacity.

Study which split types actually diagnose sky–calibration leakage rather than merely interpolation quality.

Log train and each validation loss separately; image-domain metrics are secondary diagnostics.

Deliverable: evidence that structured CV selects sensible model capacity in synthetic data with known truth.

## Phase 6 — Time-variable sky

Only after the static sky/instrument decomposition is trustworthy, let the sky evolve.

Begin with time-varying component amplitudes A_k(t) under strong smoothness/sparsity priors.

Then test component motion μ_k(t); leave arbitrary morphology evolution for later.

Compare static-sky + flexible gains against dynamic-sky + constrained gains on injected transients/moving components.

Use future-time and baseline holdouts to distinguish true coherent sky variation from antenna-based errors.

Deliverable: a dynamic reconstruction that predicts held-out future visibilities better than the best static model.

## Phase 7 — Performance and scaling

Optimise only after the model and scientific validation are correct.

Profile XLA-generated kernels and memory use before writing low-level code.

Chunk over visibilities and/or components without materialising an Nvis × Ncomponent matrix.

Evaluate multi-GPU sharding if data scale justifies it.

Only if a dominant kernel remains: consider JAX custom call, Pallas or custom CUDA/Triton implementation.

Compare direct analytic evaluation with NUFFT/gridded alternatives at representative scales.

Deliverable: documented scaling limits and a justified performance architecture.

# 6. Dataset ladder

The first dataset should optimise debugging speed, not scientific novelty. The recommended ladder is:

| Stage | Dataset | Purpose |
| --- | --- | --- |
| 0. Synthetic | VLA-like uvw sampling; a few point/Gaussian sources; known noise and gains | Exact sky and calibration ground truth; tests signs, units, gradients and degeneracies. |
| 1. Small calibrated VLA continuum | Single field, narrow frequency selection, pipeline-calibrated CORRECTED_DATA | Fast first real-data loop; avoids making archive calibration the first research problem. |
| 2. Multiscale static source | Core + jets/lobes or another target with compact and extended emission | Tests whether adaptive Gaussian/multiscale representation genuinely helps. |
| 3. Controlled calibration challenge | Take stage 1/2 data and inject known smooth antenna/time/frequency gain errors | Tests identifiability and automatic regularisation selection. |
| 4. Repeated/time-variable source | Only after static work is stable | Tests dynamic sky vs dynamic instrument separation. |

# 7. Core loss and model-selection framework

Keep the optimisation objective explicit. A useful generic starting point is:

L = χ²(V_train, V_pred(S,G)) + λ_s R_sparse(S) + λ_sp R_spatial(S)
    + λ_t R_time(G) + λ_ν R_freq(G) + …

The outer-loop objective is predictive performance on one or more held-out visibility sets. This makes regularisation strengths and model capacity empirical choices rather than aesthetic choices about the reconstructed image.

Primary metric: weighted complex visibility residual / likelihood on held-out data.

Secondary metrics: image fidelity on synthetic truth, flux recovery, astrometry, dynamic range and calibration-parameter error.

Model-complexity diagnostics: number/effective degrees of freedom of sky components, gain knots, temporal parameters and active sparse coefficients.

# 8. Testing strategy

Unit tests for phase convention, conjugation, uvw/frequency units, reference antenna and polarisation selection.

Finite-difference checks of JAX gradients for sky amplitudes, Gaussian position/scale and gains.

Property tests: zero baseline → total flux; conjugate uv symmetry for a real sky; known point source → known fringe phase.

Regression fixtures comparing SL1M/SL1MML outputs on tiny examples.

Round-trip ingestion tests against known MeasurementSet rows.

Synthetic recovery tests with fixed random seeds and known source/gain truth.

Performance tests that fail visibly when a refactor causes a major Nvis × Ncomponent regression.

# 9. Main research risks and decision points

| Risk | Why it matters | Mitigation |
| --- | --- | --- |
| Direct forward model scaling | The analytic non-FFT model scales roughly with visibilities × active components. JAX may make it convenient, not magically cheap. | Measure early; make hierarchical sparsity reduce active components; do not materialise full matrices. |
| Sky/instrument non-identifiability | A sufficiently flexible gain model can absorb sky structure, especially with time dependence. | Gauge constraints + low-capacity gain parameterisation + structured holdouts + synthetic leakage tests. |
| Adaptive component instability | Optimising positions/scales may produce ill-conditioned or duplicate Gaussian components. | Positive/ordered parameterisations, minimum scales, merge/split rules and priors. |
| Archive complexity | MeasurementSet variants, polarisations, spectral windows and legacy formats can consume the project. | Target one well-behaved VLA MS first; keep importer telescope-specific but canonical schema telescope-neutral. |
| Overclaiming ML | A physics model optimised with autodiff may be more useful than a neural network. | Treat differentiable inference as the core; add learned priors only after the classical/physical baseline is strong. |
| Temporal false positives | Gain drift, RFI/flagging and changing uv coverage can masquerade as sky variability. | Demand cross-baseline coherence and out-of-time predictive improvement. |

# 10. Suggested first implementation milestone

Do not begin with adaptive Gaussians or dynamic imaging. The first milestone should answer one question: can a small JAX program reproduce the old direct visibility model correctly and train against a clean, documented dataset?

Create a new repository with `src/sl1mjax/{data,sky,instrument,loss,split}` and a small `tests/` tree.

Write the canonical visibility schema and a minimal MS → Zarr/xarray exporter.

Build a synthetic fixture with 3–5 point sources and known VLA-like uvw samples.

Implement `delta_visibility()` and `complex_weighted_loss()` in pure JAX.

Verify against analytic point-source values and finite-difference gradients.

Add the first real VLA MS and compare against a conventional dirty/tclean reference.

Only after this passes, implement the first analytic Gaussian component.

Go/no-go criterion for the next phase Proceed to adaptive/multiscale development only when the JAX delta model reproduces synthetic complex visibilities to numerical tolerance, its gradients pass finite-difference tests, and a small calibrated real dataset can be fitted with stable held-out visibility loss.

# 11. Questions to resolve during review

Should the canonical dataset be an SL1M-specific lightweight Zarr schema, or should XRADIO/xarray be adopted as the primary in-memory model from the start?

Should the first Gaussian representation be a fixed multiscale grid (simpler and convex-ish in amplitudes) or free-position/free-scale components (more distinctive but more non-convex)?

How wide a field should the first research target cover? This determines how quickly a spherical/HEALPix-like hierarchy becomes necessary.

Should the first calibration study use only residual scalar complex gains, or immediately support full polarisation Jones terms?

Which structured holdout is the most scientifically meaningful first target: time blocks, uv cells, or baseline/antenna holdouts?

Is the initial goal a methods paper on predictive self-calibration / adaptive imaging, or primarily a research platform for later temporal-radio science?

# 12. Sources and implementation references

• Hardy, S.J. (2013), “Direct deconvolution of radio synthesis images using L1 minimisation,” A&A 557, A134; arXiv:1310.2078.

• StephenJHardy/SL1M: public CUDA/FISTA implementation, including delta and Gaussian visibility kernels.

• StephenJHardy/SL1MML: private 2022 TensorFlow autodiff sky/calibration prototype.

• JAX documentation: autodiff, JIT and vmap (docs.jax.dev).

• python-casacore and XRADIO documentation: MeasurementSet access and xarray-based radio datasets.

• Zarr-Python documentation: chunked persistent N-dimensional arrays.